# Student Evaluation System (SES)

# Continuation & Execution Plan Report

## CSE 402 Senior Design II

## Team Members:

Tarık Ziya Aykut - 210402001

Ammar Yasir Bayır - 221401042

Vefa Mert Toker - 221401046

Yusuf Eren Arı - 221401010

## Project Customer:

Department of Computer Engineering, Acıbadem University

Prof. Dr. Ahmet Bulut

# 1. Project Summary & Context

## Overview

The Student Evaluation System (SES) is a comprehensive academic evaluation platform designed to modernize how educational institutions track and measure student performance through outcome-based assessment (OBA) methodologies.

## Problem Statement

Traditional gradebook systems focus primarily on raw scores rather than measuring student achievement against defined learning objectives. Educational institutions struggle to:

- Track student progress toward course-level Learning Outcomes (LOs) and program-level Program Outcomes (POs)

- Aggregate course performance into program-level achievement metrics

- Provide data-driven insights for curriculum improvement

- Efficiently manage bulk data imports from existing academic systems

- Automate weight assignment between assessments and outcomes (tedious manual work: 4 assessments × 5 outcomes = 20+ weights per course)

## Application Domain

Higher education academic management, specifically targeting:

- Engineering and technical programs with ABET accreditation requirements

- Universities requiring outcome-based education (OBE) compliance

- Academic departments needing program outcome tracking

- Prospective students researching university programs

## Target Users

| Role | Access Level | Capabilities |
| --- | --- | --- |
| Guest (Public) | Read-only, no user data | View universities, departments, programs, courses, assignments, outcomes structure |
| Student | Own data only | View personal LO/PO scores, course grades, progress tracking |
| Instructor | Own courses | Manage courses, assessments, import grades, view analytics, receive AI weight recommendations |
| Department Head | Department-wide | Oversee all department courses, monitor program outcome achievement, approve curriculum changes |
| Admin | Full system | Manage academic structure, user management, audit logs, system configuration |

# 2. MVP Recap (Semester 1)

## Implemented Features

| Module | Features |
| --- | --- |
| Academic Structure | Universities, Departments, Programs, Degree Levels, Terms, Courses with CRUD operations |
| User Management | Role-based authentication (Guest, Student, Instructor, Admin), JWT with refresh tokens, Student/Instructor profiles |
| Outcomes Management | Program Outcomes (POs), Learning Outcomes (LOs), LO-PO weight mappings |
| Assessment System | Multiple assessment types (midterm, final, homework, project, quiz, attendance), assessment-LO weight mappings |
| Grading | Student grade entry, percentage calculations, grade validation |
| Score Calculation | Automated LO score calculation from assessment grades, PO score aggregation across courses |
| File Import | Excel/CSV import for students, courses, assessments, grades, LOs, POs with university-specific Excel format support |
| Analytics | Course-level analytics, grade distribution charts, at-risk student identification |

## System Architecture

- Backend: Django 5.2.8 + Django REST Framework 3.16.1

- Frontend: React 18 + TypeScript + Vite + Tailwind CSS

- State Management: React Query (TanStack)

- API Documentation: OpenAPI 3.0 with drf-spectacular, auto-generated TypeScript clients via Orval

- Authentication: JWT with SimpleJWT (1-hour access, 7-day refresh, token blacklisting)

- Database: SQLite (dev) / PostgreSQL (production-ready setup)

- Testing: pytest with 31 test cases, 70%+ coverage target

# 3. MVP Evaluation & Limitations

## Technical Limitations

| Issue | Description |
| --- | --- |
| Synchronous Score Calculation | Large courses cause noticeable delays; no background task processing |
| Polling-based Updates | No real-time updates; requires page refresh for new data |
| SQLite Limitations | Not suitable for high-concurrency scenarios; needs PostgreSQL migration |
| No Caching Layer | Repeated expensive calculations without Redis/Memcached |
| No Background Tasks | File imports and calculations block the web server |

## Missing Features

- Notification: No email/push notifications for grade updates or at-risk alerts

- Reporting: No PDF/Excel export for reports

- Audit Logging: No change tracking for compliance requirements (ABET/KVKK/GDPR)

- Advanced Analytics: No predictive analytics or trend analysis

- AI Assistance: No automated weight recommendation for instructors

- Real-time Collaboration: WebSocket-based live updates not implemented

- Mobile Support: Web-only interface, no PWA

## Performance Issues

- Score recalculation happens synchronously on every grade update

- No database connection pooling

- Static file serving not optimized for production

# 4. Objectives for Semester 2

| Objective | Target Metric |
| --- | --- |
| Performance Optimization | Reduce score calculation time by 80% for courses with 100+ students |
| Async Processing | Move all heavy operations to background workers |
| Real-time Updates | Implement WebSocket-based live updates for grade changes |
| AI-Powered Features | Deploy weight recommendation system reducing instructor setup time by 70% |
| Advanced Analytics | Add predictive risk analysis with 85%+ accuracy |
| Export/Reporting | Generate PDF reports for students and programs |
| Compliance | Full KVKK (Turkey) and GDPR (EU) compliance with audit trails |

## Role-Specific Feature Completion

| Role | Semester 2 Features |
| --- | --- |
| Guest | Full public browsing interface, program comparison tool, outcome transparency dashboard |
| Student | Real-time notifications, PDF transcript export, peer benchmarking (anonymous), mobile PWA |
| Instructor | AI weight recommendations, batch grade operations, analytics dashboard with trends |
| Head | Department-wide analytics, curriculum gap analysis, approval workflows for outcomes |
| Admin | Complete audit logs, system monitoring dashboard, user management interface, RPA data integration |

## Expected Outcomes

- Support for 10,000+ concurrent users

- Sub-2-second page load times

- 99.9% uptime with proper monitoring

- Full ABET accreditation compliance features

- Zero manual weight calculation for instructors (AI-assisted)

# 5. Proposed Enhancements & Final System Design

| Component | Purpose | Technology |
| --- | --- | --- |
| Celery + Redis | Async task queue for score calculations, bulk imports, report generation | Celery 5.x, Redis 7.x |
| WebSocket Layer | Real-time grade updates and notifications | Django Channels, Redis pub/sub |
| Redis Cache | Query result caching, session storage | Redis 7.x |
| ML Risk Engine | Predictive analytics for at-risk students | Rule-based initially, scikit-learn when data available |
| AI Weight Service | Local LLM for weight recommendations | Ollama + Llama 3.1 8B |
| Notification Service | Multi-channel notifications (email, push, in-app) | Django-email, Firebase FCM |
| Audit Service | Comprehensive change tracking for KVKK/GDPR compliance | Custom middleware + database logging |
| RPA Integration | Automated data extraction from university systems | Selenium/Playwright |

## Design Justifications

- Async Processing (Celery): Prevents UI blocking during heavy calculations; enables processing large file uploads

- WebSockets: Enables collaborative grading scenarios and real-time student notifications

- Local LLM (Ollama): Keeps sensitive curriculum data on-premise; no data leaves university network; zero per-request costs

- Redis Multi-role: Single service handles caching, message brokering, and WebSocket channel layers

- RPA Integration: Automates data synchronization with existing university information systems

# 6. Methodology & Technical Plan

## Technical Approach

| Phase | Activities | Deliverables |
| --- | --- | --- |
| Phase 1: Foundation (Weeks 1-2) | PostgreSQL migration, Redis setup, Celery integration, Docker Compose production setup | Infrastructure ready, async processing working |
| Phase 2: Performance (Weeks 3-4) | Query optimization, caching layer, async calculations, connection pooling | 80% performance improvement |
| Phase 3: Real-time (Weeks 5-6) | WebSocket implementation, notification service, live dashboard updates | Real-time features operational |
| Phase 4: AI Integration (Weeks 7-8) | Local LLM setup (Ollama), weight recommendation API, instructor UI integration | AI-assisted weight configuration |
| Phase 5: Intelligence (Weeks 9-10) | Rule-based risk engine, audit service, compliance features | Early warning system, audit trails |
| Phase 6: Integration (Weeks 11-12) | RPA data pipeline, final testing, security audit, documentation | Production-ready system |

## AI Weight Recommendation Implementation

The application will host an open LLM model to make weight recommendations.

Key Features:

- Zero external API calls (privacy-preserving)

- Fallback to rule-based equal distribution if AI fails

- Instructor approval required before application

- Caching of recommendations for similar course structures

## Audit Service for KVKK/GDPR Compliance

Tracked Actions

- All grade modifications (CREATE, UPDATE, DELETE)

- User logins/logouts with IP addresses

- Data exports (who, when, what data)

- Outcome and weight changes

- File imports with file hashes

KVKK Specifics:

- Explicit consent tracking for data processing

- Right to erasure (anonymization, not deletion for academic records)

- Data portability (JSON export for students)

- Retention period enforcement (7 years for academic records, then archive)

- Breach notification logging (72-hour requirement)

## Tools & Technologies

| Category | Technologies |
| --- | --- |
| Backend | Django, Django REST Framework, Django Channels, Celery, Redis |
| AI/ML | Ollama (LLM), scikit-learn (future ML), pandas |
| Frontend | React, React Query, Recharts, PWA APIs |
| Database | PostgreSQL, Redis (caching + broker) |
| RPA | Playwright (Python), schedule/cron |
| DevOps | Docker Compose, GitHub Actions, Prometheus + Grafana |
| Compliance | django-gdpr, custom audit middleware |

# 7. Evaluation & Validation Plan

## Evaluation Methodology

| Aspect | Method |
| --- | --- |
| Performance | Load testing with Locust (1000+ concurrent users) |
| Accuracy | Compare AI recommendations with expert instructor weights |
| Compliance | KVKK/GDPR checklist audit by legal team |
| Usability | Task completion time measurement (before/after AI features) |

## Metrics

| Category | Metric | Target |
| --- | --- | --- |
| Performance | API response time (p95) | < 200ms |
|  | Score calculation (100 students) | < 3 seconds (async) |
|  | Page load time | < 2 seconds |
|  | WebSocket latency | < 100ms |
| Reliability | Test coverage (backend) | ＞ 85% |
|  | Test coverage (frontend) | ＞ 70% |
|  | Uptime | ＞ 99.5% |
| AI Quality | Weight recommendation acceptance rate | ＞ 70% |
|  | Risk prediction precision (when ML ready) | ＞ 85% |
|  | Risk prediction recall | ＞ 80% |
| Compliance | Audit log completeness | 100% of sensitive operations |
|  | KVKK compliance score | 100% |

## Test Strategy

| Type | Coverage | Tools |
| --- | --- | --- |
| Unit Tests | All services, models, utilities | pytest |
| Integration Tests | API endpoints, Celery tasks, WebSockets | pytest-django |
| Load Tests | 10,000 concurrent users | Locust |
| Security Tests | OWASP Top 10, JWT vulnerabilities | Bandit, manual pentest |
| E2E Tests | Critical user flows | Playwright |

# 8. Timeline & Milestones

| Week | Milestone | Deliverables |
| --- | --- | --- |
| 1 | Infrastructure Setup | PostgreSQL migration, Redis, Celery configured; Docker Compose prod setup |
| 2 | Async Foundation | Async score calculation, file import processing; Celery Beat scheduler |
| 3 | Performance Optimization | Query optimization, caching layer; Performance test baseline |
| 4 | Real-time Foundation | WebSocket infrastructure, basic notifications |
| 5 | Notification System | Email (SMTP), push notifications (Firebase), in-app alerts |
| 6 | AI Service Setup | Ollama deployment, prompt engineering, weight recommendation API |
| 7 | AI Integration | Frontend "Suggest Weights" UI, instructor approval workflow |
| 8 | Risk Engine | Rule-based early warning, instructor dashboard integration |
| 9 | Audit & Compliance | Audit logging, KVKK consent management, data export features |
| 10 | RPA Integration | Automated data sync from university systems, error handling |
| 11 | Guest Portal & PWA | Public-facing program browser, mobile PWA features |
| 12 | Testing & Hardening | Load testing, security audit, documentation, production deployment |

## Team Responsibilities

| Role | Responsibilities | Person |
| --- | --- | --- |
| Backend Lead | Django architecture, Celery integration, API optimization, AI service integration, WebSockets, audit service | Yusuf Eren Arı |
| Frontend Lead | React components, PWA implementation, real-time UI updates, AI recommendation interface | Ammar Yasir Bayır |
| DevOps/QA | CI/CD, Docker, monitoring, load testing, security audits, PostgreSQL migration | Vefa Mert Toker |
| RPA Specialist | University system data extraction automation, Playwright scripts, data transformation pipelines, scheduled sync jobs | Tarık Ziya Aykut |

# 9. Risk Analysis & Contingency Plan

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Local LLM Performance Issues | Medium | High | Fallback to rule-based recommendations; Use smaller model (Phi-3); GPU acceleration |
| Database Migration Issues | Low | High | Maintain rollback scripts; Run parallel systems during transition; pg_dump backups |
| WebSocket Scaling Problems | Medium | Medium | Implement Redis pub/sub for horizontal scaling; Fallback to polling |
| RPA Breakage (University System Changes) | High | Medium | Defensive programming (XPath + text selectors); Manual import fallback; Alert on failure |
| KVKK Compliance Gaps | Low | Critical | Legal team review in week 9; External compliance audit before production |
| Insufficient Training Data for ML | High | Medium | Rule-based system is production-ready; ML is enhancement, not requirement |
| Scope Creep | High | Medium | Strict sprint planning; feature flags for incremental releases |
| Third-party Service Failures (Firebase) | Low | Medium | Circuit breaker pattern; email-only fallback |

# 10. Ethical, Social, and Professional Considerations

## Privacy & Data Protection (KVKK + GDPR)

| Requirement | Implementation |
| --- | --- |
| Lawful Basis | Explicit consent for processing, contract necessity for enrollment |
| Data Minimization | Collect only necessary academic data |
| Right to Access | Students can export all their data (JSON/PDF) |
| Right to Rectification | Self-service correction for profile data; request workflow for grades |
| Retention Limits | 7 years active storage, then anonymized archive |
| Breach Notification | Automated alerting; 72-hour notification workflow |
| Cross-border Transfers | All data stays on-premise (Turkey); no cloud AI services |

## Algorithmic Ethics

| Issue | Mitigation |
| --- | --- |
| AI Bias in Weight Recommendations | Transparency in reasoning; Instructor override always available; Regular bias audits |
| Predictive Risk Discrimination | Fairness metrics across demographic groups; Human-in-the-loop for interventions |
| Transparency | Students see how scores are calculated; Explainable AI for predictions |

## Professional Standards

- ABET: Outcome mapping and assessment alignment

- WCAG 2.1 Level AA: Accessibility compliance

- ISO/IEC 27001: Information security management

- IEEE Software Engineering Standards: Documentation and testing

## Societal Impact

- Positive: Improved educational outcomes through early intervention; Transparency in program quality (Guest portal)

- Consideration: Avoid "surveillance" perception; Focus on supportive rather than punitive use of risk scores

# 11. Conclusion

The Student Evaluation System MVP has successfully demonstrated core outcome-based assessment tracking with a robust Django/React architecture. Semester 2 focuses on transforming this into a production-ready enterprise system with three pillars:

- Performance & Scale: Async processing with Celery/Redis, PostgreSQL, real-time updates via WebSockets

- Intelligence: Local LLM-powered weight recommendations reducing instructor workload by 70%, rule-based early warning system evolving to ML

- Compliance & Trust: Comprehensive audit logging for KVKK/GDPR, transparent AI with human oversight

By semester end, SES will support university-wide deployment with AI-assisted curriculum design, automated data integration via RPA, and full regulatory compliance.

# 12. References

Frameworks & Libraries:

- Django Project. (2024). Django Documentation. https://docs.djangoproject.com/

- Meta Platforms, Inc. (2024). React Documentation. https://react.dev/

- Ollama. (2024). Local LLM Platform. https://ollama.com/

- Celery Project. (2024). Distributed Task Queue. https://docs.celeryq.dev/

Compliance & Standards:

- Kişisel Verileri Koruma Kurumu (KVKK). (2024). Turkish Data Protection Law. https://www.kvkk.gov.tr/

- ABET. (2024). Criteria for Accrediting Engineering Programs. https://www.abet.org/

- GDPR. (2016). General Data Protection Regulation (EU) 2016/679.

Development Tools:

- pytest. (2024). pytest Documentation. https://docs.pytest.org/

- Orval. (2024). API Client Generation. https://orval.dev/

- Playwright. (2024). Web Automation. https://playwright.dev/python/